**Roadmap:**

* 5/21 - 6/8 Arch/ Infrastructure (80% of design and All of Ux on 6/8)
* 6/8 – 6/18 Application Development (All of design by 6/18)
* 6/18- 7/2 Front End Development
* 7/2 - 8/7 Migration/QA (soft launch 8/7)
* 8/7 - 8/27 UAT