**Roadmap:**

* 5/21 - 6/8 Arch/ Infrastructure (80% of design and All of Ux on 6/8)
* 6/8 – 6/18 Application Development (All of design by 6/18)
* 6/18- 7/2 Front End Development
* 7/2 - 8/7 Migration/QA (soft launch 8/7)
* 8/7 - 8/27 UAT

**5/21- 6/8 Communities**

* Brian: SSO/Arch 100% (login)
* Sebastian: Sr Dev/Lead 110%
  + User action:
    - Tables/schema
    - Functions/(get/set)
    - Queries (WP DB)
    - Front End /Ajax
* Eddie: WP Expert 50% (Q&A, profile)
* Tim- JQuery 80-90% (login)
* Jason: FED/WP 60% (interest page)
* Dan: BED (LDAP/user taxonomy)
* Harry: FED/QA/WP configuration, Pebble
* Carl- Sr. Web